RABBITHOLE

Dev Plan  ·  v1.0

Stack, data model, phases, and build order. Drop this doc at the start of every Claude Code session.

# 1. Confirmed Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| read_time_mins | int | Calculated on publish (avg 200wpm) |
| status | enum | 'draft' ¦ 'published' |
| upvote_count | int default 0 | Denormalised count, updated on upvote events |
| published_at | timestamptz nullable | Null if still draft |
| created_at | timestamptz |  |
| updated_at | timestamptz |  |

## upvotes

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK → users | Who upvoted |
| hole_id | uuid FK → rabbit_holes | What they upvoted |
| created_at | timestamptz |  |
|  |  | UNIQUE constraint on (user_id, hole_id) — one upvote per user per hole |

## follows

| Field | Type | Notes |
| --- | --- | --- |
| follower_id | uuid FK → users |  |
| following_id | uuid FK → users |  |
| created_at | timestamptz |  |
|  |  | PK on (follower_id, following_id) |

## book_issues

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| issue_number | int unique | 1, 2, 3… |
| season | text | 'winter 2025', 'spring 2026', etc. |
| status | enum | 'compiling' ¦ 'sent_to_print' ¦ 'shipped' |
| cutoff_date | date | Upvotes counted up to this date |
| shipped_at | timestamptz nullable |  |
| created_at | timestamptz |  |

## book_issue_holes

| Field | Type | Notes |
| --- | --- | --- |
| issue_id | uuid FK → book_issues |  |
| hole_id | uuid FK → rabbit_holes |  |
| rank | int | Position in the book (1 = most upvoted) |
| upvote_snapshot | int | Upvote count at cutoff date |

# 4. API Route Map

HTTP API Gateway → Lambda. All routes prefixed /api/v1. Auth via Cognito JWT authorizer where marked.

## Auth

- POST /auth/signup — register (handled mostly by Cognito hosted UI)

- POST /auth/confirm — email confirmation

- GET  /auth/me — [auth] return current user profile

## Rabbit Holes

- GET  /holes — feed (newest, most-lost-in, random)

- GET  /holes/:slug — single hole by slug

- POST /holes — [auth] create new hole (draft)

- PUT  /holes/:id — [auth] update hole (own only)

- POST /holes/:id/publish — [auth] publish draft

- POST /holes/:id/upvote — [auth] toggle upvote

## Users

- GET  /users/:username — public profile + their holes

- PUT  /users/me — [auth] update bio, avatar

- POST /users/:id/follow — [auth] toggle follow

## Pro / Stripe

- POST /pro/checkout — [auth] create Stripe checkout session

- POST /pro/portal — [auth] Stripe customer portal session

- POST /webhooks/stripe — handle subscription events (no auth, Stripe sig verification)

## Books

- GET  /books — list of past issues

- GET  /books/:issue_number — issue detail + hole list

# 5. Stripe Integration

Pro membership is a recurring subscription. Keep it simple — one product, one price, quarterly billing.

Stripe objects to create

- Product: ‘Rabbithole Pro’

- Price: £9/mo, billed quarterly (£27 per charge) — or monthly once volumes support it

Webhook events to handle

- checkout.session.completed — set user pro_status = 'active', store stripe_subscription_id

- invoice.payment_succeeded — log renewal, ensure pro_status = 'active'

- invoice.payment_failed — set pro_status = 'past_due', trigger SES warning email

- customer.subscription.deleted — set pro_status = 'cancelled'

Always verify Stripe webhook signatures — never trust unverified payloads. Use Stripe’s constructEvent() with the endpoint secret from Secrets Manager.

# 6. CDK Stack Outline

Single CDK app, one stack per environment (dev / prod). Deploy with: cdk deploy --context env=prod

RabbitholeStack

├── VPC (2 AZs, private subnets for Aurora)

├── Aurora Serverless v2 (PostgreSQL 15)

├── Secrets Manager (DB creds, Stripe keys)

├── Cognito User Pool + App Client

├── S3 Bucket (assets)

├── CloudFront Distribution

├── HTTP API Gateway

├── Lambda Functions (per route group)

├── SES (verified domain)

└── OpenNext construct (Next.js → Lambda + S3)

# 7. Build Phases

MVP first. Each phase ships something usable before the next begins.

| Phase | Focus | Key Deliverables | Duration |
| --- | --- | --- | --- |
| Phase 0 | Foundations | CDK stack, Aurora, Cognito, CI/CD pipeline (GitHub Actions) | Week 1 |
| Phase 1 | Read | Feed page, single hole view, end-of-article moment (rabbit + stats) | Week 2–3 |
| Phase 2 | Write | Editor, draft/publish flow, slug generation, read time calc | Week 3–4 |
| Phase 3 | Auth & Profiles | Cognito sign up/in, user profile pages, follow system | Week 4–5 |
| Phase 4 | Upvotes | Upvote toggle, ‘went down this too’ count, optimistic UI | Week 5 |
| Phase 5 | Pro | Stripe checkout, webhook handling, pro status gating | Week 6–7 |
| Phase 6 | Email | SES welcome, weekly digest, pro receipts, payment failed | Week 7 |
| Phase 7 | Books | Issue model, admin compilation view, past issues page | Week 8–9 |
| Phase 8 | Polish | Microcopy pass, 404/empty states, mobile QA, perf | Week 9–10 |

Phases 0–4 = MVP. You can show this to people and get real feedback before Stripe is even integrated.

# 8. MVP Definition

MVP is the smallest thing you can put in front of real readers and writers. It does not need pro membership, email, or books. It needs:

- A feed of rabbit holes (newest first)

- A readable single hole view with the end-of-article moment

- A working write and publish flow — title and blank canvas, no enforced structure

- Sign up and sign in via Cognito

- Upvote / ‘went down this too’

- User profile pages

That’s it. Everything else — pro, books, email, follows — is post-MVP. Ship phases 0–4, seed it with 5–10 real rabbit holes you’ve written, and see if people read them.

# 9. Environment Variables

All secrets in Secrets Manager. Env vars in .env.local for local dev, SSM for Lambda.

Web (Next.js)

NEXT_PUBLIC_API_URL

NEXT_PUBLIC_COGNITO_USER_POOL_ID

NEXT_PUBLIC_COGNITO_CLIENT_ID

NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY

API (Lambda)

DATABASE_URL                  → from Secrets Manager

STRIPE_SECRET_KEY             → from Secrets Manager

STRIPE_WEBHOOK_SECRET         → from Secrets Manager

STRIPE_PRO_PRICE_ID

SES_FROM_ADDRESS

COGNITO_USER_POOL_ID

# 10. Notes for Claude Code

Drop this doc at the start of each Claude Code session for full context. A few conventions to enforce throughout:

- TypeScript strict mode everywhere — no any

- Drizzle schema is the source of truth — never write raw SQL

- All Lambda handlers return { statusCode, body } — never throw uncaught

- Stripe webhook handler must verify signature before touching DB

- Cognito JWT claims carry the user ID — always validate, never trust client-supplied user IDs

- upvote_count on rabbit_holes is denormalised — update atomically with the upvotes insert/delete

- Slugs are generated server-side on publish, not client-side

- All timestamps are timestamptz (UTC) — never naive timestamps

Local dev setup

- Run Aurora locally via Docker (postgres:15 image is fine for local)

- Use Stripe CLI for local webhook forwarding: stripe listen --forward-to localhost:3001/api/v1/webhooks/stripe

- Cognito can be mocked locally with cognito-local if needed

— end of document —